Fin-Game

Version 1 – Minimum Viable Product (MVP)

Business Requirements Document

Prepared for: Fin-Game | Pentavalue

1. Executive Summary	3

2. Business Users	3

Admin	3

End User (Gen Z)	3

3. Functional Requirements	5

EPIC 1: User Management	5

Feature List	5

EPIC 2: Learning Content	5

Feature List	5

EPIC 3: Simple Investment Simulator	5

Feature List	5

EPIC 4: Quiz System	6

Feature List	6

EPIC 5: Points System	6

Feature List	6

EPIC 6: Leaderboard	6

Feature List	6

EPIC 7: Admin Dashboard	7

Feature List	7

4. Non-Functional Requirements	7

Performance	7

Scalability	7

Security	7

Availability	8

Usability	8

Localization	8

Maintainability	8

Compatibility	8

5. Estimated Timeline	9

6. Estimated Budget	9

# 1. Executive Summary

Fin-Game is a gamified financial learning mobile application designed to improve financial literacy among young users in Egypt. The platform introduces financial concepts through engaging educational content, quizzes, and a simplified investment simulator.

The objective of Version 1 (MVP) is to validate the concept of gamified financial education while minimizing development time and cost. The MVP focuses on delivering the core value proposition:

Learn → Simulate → Earn Points

Users will be able to watch financial learning content, experiment with a simplified investment simulator using virtual money, complete quizzes, and compete on a leaderboard.

The MVP will allow the product team to evaluate user engagement, validate the concept, and gather feedback before expanding into the full Fin-Game ecosystem.

# 2. Business Users

## Admin

Role

The platform administrator is responsible for managing the platform content and user engagement.

Responsibilities

- Upload educational videos

- Create quizzes

- Manage stock data in the simulator

- View user activity and leaderboard

- Manage user accounts

## End User (Gen Z)

Role

Platform user interested in learning financial skills through gamified experiences.

Responsibilities

- Watch educational videos

- Participate in the investment simulator

- Complete quizzes

- Earn points and track progress

- View leaderboard rankings

# 3. Functional Requirements

# EPIC 1: User Management

### Feature List

- User registration using email and password

- User login and logout

- Basic user profile page

- Display user points and level

- Language support (Arabic / English)

- Edit profile information

- Password reset functionality

# EPIC 2: Learning Content

### Feature List

- Admin uploads educational videos through the dashboard

- Users can browse video learning content

- Users can play and watch financial education videos

- Video completion tracking

- Points are rewarded after video completion

- Video categorized by topic (Saving, Investing, Budgeting)

# EPIC 3: Simple Investment Simulator

### Feature List

- Each user receives an EGP 100,000 virtual balance

- The system provides 5 predefined stocks

- Users can buy stocks

- Users can sell stocks

- Portfolio value calculation

- Profit and loss tracking

- Portfolio overview page

- Admin can update stock prices manually

# EPIC 4: Quiz System

### Feature List

- Admin can create quizzes from the dashboard

- Multiple choice quiz questions

- Quiz score calculation

- Users receive points after completing the quiz

- Quiz history tracking

- Admin can edit or delete quizzes

# EPIC 5: Points System

### Feature List

- Points earned from watching videos

- Points earned from quizzes

- Points earned from simulator usage

- Points balance displayed on the user profile

- Points stored in the user account

# EPIC 6: Leaderboard

### Feature List

- Global leaderboard

- Ranking based on total points

- Display top 10 users

- Leaderboard refresh in real time

# EPIC 7: Admin Dashboard

### Feature List

- Admin login authentication

- User management (view users)

- Upload learning videos

- Create and manage quizzes

- Update the simulator stock prices

- View leaderboard data

- Basic analytics dashboard